# Incident Response Decision Log

FinanceFirst Credit Union Ransomware Simulation

Course: GRC105 - Incident Management and Business Continuity

Group: 2

Week 20 Practical Simulation Lab

Date: December 11, 2025

# Chronological Decision Log

| Timestamp | Decision Point | Decision Made | IR Phase | Rationale | Alternatives Considered | Outcome |
| --- | --- | --- | --- | --- | --- | --- |
| Mon 6:45 AM | Initial incident triage | Activated CSIRT and initiated IR plan; opened an incident ticket with unique ID and started a decision log | Detection & Analysis | Rapid mobilization is critical to coordinate actions and maintain the chain of custody; it establishes governance from minute one. This rationale aligns with ISO 27035 | Wait for more data before activation; informal coordination via chat | CSIRT assembled within 10 minutes; documentation started; preserved early context |
| Mon 6:50 AM | Immediate containment – affected servers | Isolated visibly affected servers (file servers, DB, Exchange, Veeam) by disabling network interfaces and blocking at switches | Containment | Stops active encryption and lateral movement while preserving volatile. NIST SP 800-61 evidence (memory) where feasible | Full enterprise shutdown; keep systems online to observe attacker | No further encryption observed on isolated hosts; business impact localized |
| Mon 6:55 AM | Evidence preservation kickoff | Began forensic imaging plan: capture volatile memory on two representative encrypted servers; collect ransom note, hash values, and logs; start chain-of-custody forms | Detection & Analysis | Early evidence ensures a defensible investigation and supports regulatory/legal needs such as GLBA | Delay collection until later; rely solely on system logs | Memory and log artifacts retained; chain-of-custody established |
| Mon 7:00 AM | Stakeholder initial notifications | Notified CISO, CEO, General Counsel, and Chief Communications Officer with a concise situational summary and initial actions; paged all CSIRT members | Preparation | Ensures leadership awareness, legal oversight, and comms readiness while the technical team executes containment aligning with NCUA guidance | Notify only CISO and proceed; broad notification later | Executives aligned; comms lead prepared holding lines; CSIRT fully engaged |
| Mon 7:10 AM | Network-wide risk assessment | Assessed need for full network shutdown; decided against full shutdown due to core banking isolation and member-facing services still operational |  | Balance containment vs. continuity; maintain critical services on isolated segments; avoid cascading business disruption | Immediate full shutdown of corporate network | Branches continue limited operations; risk managed via segmentation and monitoring |
| Mon 7:20 AM | Credential risk response | Forced password reset and account disablement for suspected compromised domain admin accounts; initiated privileged access review | Containment | Reduces attacker privilege, limits persistence, and aligns to least privilege principles (ISO 27001 A.9) | Delay resets to avoid tipping attacker; reset only after forensics complete | Admin credentials rotated; reduced lateral movement risk |
| Mon 7:30 AM | Containment strategy approval (Inject 1.2) | Approved short-term containment: isolate infected hosts; block C2 indicators; segment HQ from branches; increase firewall egress restrictions | Containment | Targeted isolation minimizes spread while keeping essential member services online | Close branch operations entirely; or proceed with business-as-usual | Containment effective; no new encryption; branches functional for basics |
| Mon 7:45 AM | External support engagement | Engaged external forensics firm for 48-hour surge; notified cyber insurance carrier; retained breach counsel; lined up negotiator (no payment authorization) | Preparation | Brings specialized capability, preserves insurance coverage, and ensures legal privilege; negotiator optional for intel | Handle internally only; engage later if needed | Contracts executed; on-boarding by 2:00 PM; insurer acknowledged claim |
| Mon 8:15 AM | Communications posture | Directed preparation of member/press holding statements (no confirmation of breach yet); centralized media inquiries via CCO | Preparation | Consistent messaging avoids speculation; aligns with legal guidance | Silence until full facts; ad-hoc responses by branch staff | Holding lines ready; staff instructed to escalate inquiries |
| Mon 9:00 AM | Ransom payment position (Inject 1.3) | Recommended against immediate payment; prioritize investigation, eradication, and recovery paths; consider payment only after technical, legal, ethical review | Containment & Eradication | Payment lacks guarantees and increases risk of future targeting; focus on resilience and backups. FBI/NCUA | Pay within 24 hours to secure discount and rapid restore | Executives accepted conditional stance; decision deferred pending forensics |
| Mon 11:00 AM | Backup strategy check | Verified offsite tapes (45 days old) and cloud email retention; planned restore path for email and non-core systems from clean sources | Recovery | Establish recovery feasibility without ransom; identify data reconciliation requirements | Assume backups unusable; wait for decryptor | Feasible recovery paths identified; reconciliation effort scoped |
| Mon 2:00 PM | Data exfiltration determination (Inject 2.1) | Accepted forensic finding of ~340 GB exfiltration; escalated to breach status under GLBA/state laws; initiated regulator/member notification planning | Detection & Analysis | Evidence meets definition of unauthorized acquisition of sensitive info; legal clocks start (GLBA) | Treat as encryption-only incident; delay notifications | Compliance track initiated; counsel drafting notices |
| Mon 3:00 PM | Eradication approach | Endorsed complete network rebuild for high assurance; parallel targeted remediation for quick wins (email via cloud, core banking untouched) | Eradication | Multiple backdoors and compromised creds make partial clean-up risky; rebuild reduces reinfection risk | Only targeted remediation on affected hosts | Rebuild plan funded; project team mobilized |
| Mon 4:30 PM | Regulatory engagement (Inject 2.2) | Notified NCUA within the 72-hour window; prepared FinCEN SAR; coordinated with FBI under counsel guidance | Detection & Analysis | Proactive regulator communication reduces penalties and improves support; law enforcement provides intel | Avoid regulator contact until later; minimal disclosure | NCUA briefed; SAR plan set; FBI liaison established |
| Mon 6:00 PM | Access controls hardening | Implemented emergency egress filtering, blocked risky protocols (SMB, RDP) across segments, enforced MFA for privileged accounts | Containment & Eradication | Reduce attacker movement/persistence during investigation and recovery | Maintain current posture until rebuild | Observed drop in suspicious activity; admins using break-glass MFA |
| Tue 6:00 AM | Recovery strategy decision (Inject 3.1) | Adopted Hybrid Approach (Option D): decrypt only if technically validated while building new infrastructure; migration to clean environment within 21 days | Recovery | Balances rapid partial restoration with long-term assurance; mitigates business loss and reinfection | Pay only; Rebuild only; Restore from 45-day tapes only | Operations partially restored in 48 hours target; rebuild underway |
| Tue 9:00 AM | Decryption validation gate | Set acceptance criteria for any decryptor: sandbox validation, hash comparison, staged restore with integrity checks; no keys applied to production until criteria met | Containment & Eradication | Prevents corrupt restores and embeds quality control | Apply decryptor directly to production to save time | Validation process established; no corruption observed in tests |
| Tue 2:00 PM | Crisis communications (Inject 3.2) | Escalated to full breach disclosure; released public statement, member letters, internal FAQs; launched call center runbook and credit monitoring offer | Post-Incident Actvity | Public leak requires immediate transparency and support; retain trust via clear actions | Maintain holding statement; wait 24–48 hours | Member outreach live within hours; initial sentiment stabilized |
| Tue 3:00 PM | Ransom reconsideration post-leak | Affirmed recommendation not to pay increased demand ($3.5M); focus funds on member support, rebuild, and security upgrades | Post-Incident Activity | Partial publication eliminates guarantee value; payment signals weakness and may not stop further leaks | Pay to stop remaining publication | Budget redirected to remediation and member protections |
| Tue 5:00 PM | Data reconciliation program | Launched cross-functional team to reconstruct 45 days of records using core banking, audit trails, and member confirmations | Post-Incident Activity | Ensures data integrity and reduces downstream financial errors | Skip reconciliation; accept data gaps | Reconciliation underway; error rate tracking established |
| Wed 10:00 AM | Lessons learned session (Inject 4.1) | Conducted structured Five Whys analysis; documented root/systemic causes; prioritized remediation roadmap (segmentation, PAM, SIEM rules, immutable backups) | Post-Incident Activity | Codifies improvements and aligns investment to executive expectations | Defer lessons until after full recovery | Actionable roadmap approved; owners assigned |
| Wed 1:00 PM | Security architecture commitments | Approved investments: network segmentation, PAM, EDR+SIEM tuning, email security hardening, backup immutability and air gap | Post-Incident Activity | Addresses identified gaps and reduces future risk materially | Minimal changes; patch only affected systems | Budget allocated; procurement initiated |
| Wed 4:00 PM | Final Incident Report preparation (Inject 4.2) | Locked structure and evidence references; ensured legal review; compiled executive summary and appendices | Post-Incident Activity | Creates defensible record for regulators, board, and insurer | Produce informal summary only | Report near-final; review cycle scheduled |

Editors comments:

ALL IS WRITTEN WELL CONGRATS BUT;

2. Clear Identification of IR Phases

- Improvement: Add a column or label indicating the phase for each decision:

  - Preparation

  - Detection & Analysis

  - Containment & Eradication

  - Recovery & Lessons Learned

3. Explicit Link to Injects or Simulation Events

Improvement:  all relevant Injects are well identified; but some actions like “Initial incident triage” or “Backup strategy check” might have been prompted by Injects but aren’t labeled. This shows you are responding to simulation cues.

4. Metrics / Impact Assessment

- You mention outcomes qualitatively (e.g., “branches functional for basics”).

Improvement: how about you might consider adding quantitative or measurable outcomes where possible:

  - Number of systems isolated

  - Number of users affected

  - Size of data recovered or impacted

  - Time to partial restore
This will give strength to the justification and inturn demonstrate awareness of business impact.

5. Decision Justification Depth

Most rationales are clear and concise well done .

Improvement: For a few decisions, you could please tie the rationale to standards, frameworks, or policies (e.g., GLBA, NCUA rules, ISO 27035 principles, least privilege policy). This will show alignment with governance and compliance.

6. Alternatives Consideration

Alternatives are mostly listed, which is great.

Improvement: For a couple of critical decisions (e.g., ransom payment, network rebuild), briefly note the risks and benefits of each alternative so as to demonstrates strategic thinking.

7. Post-Incident Learning

You included “Lessons learned session” and “Security architecture commitments” niceeee.

Improvement: Could you also link each remediation decision back to the original incident causes explicitly (e.g., “Segment HQ network to prevent future lateral movement like seen on Mon 6:50 AM”).